SMPP Server Development
COMMERCIAL OFFER
FOR SMS TRADE

www.netstyle.com.ua
info@netstyle.com.ua
+380 44 594-9641
# Terms and abbreviations
- ESME – external short message entity
- SM – short message
- MO – mobile originated
- MT – mobile terminated
- DLR – delivery report
- SMS Platform – core SMS platform implemented by SMS Trade
- SMPP Server – SMPP v3.3/v3.4 compliant server implemented by Net Style
# Commercial offer
## Proposed timeline
- Negotiation of project details and signing agreement: 1 week
- Implementation of core SMPP server functionality: 2 weeks
- Testing core SMPP server on dedicated OpenVZ container
- Payment for SMPP server
- Integration of SMPP server and SMS Platform: 1 week
- Implementation of extra functionality: 1 week
- Final deployment on SMS Trade servers
- Payment for integration works
## Financial offer
- SMPP server functionality: $3,000
- Integration with SMS platform: $5,000
Total project cost will be $8,000 without taxes.
Payments accepted in US dollars or Euro via bank account in Lithuania.
# Technical solution
## Solution overview
SMPP server is a standalone application providing the following functionality:
- listening on TCP port for incoming SMPP connections from ESME;
- authenticate incoming connections from ESME by system-ID and password;
- receive MT SM from ESME and put messages in MT queue;
- poll MO queue for MO SM and DLR and send to proper ESME.
Startup parameters are defined in configuration file may be changed with average editor.
All the system events are logged using syslog.
Detailed statistics is stored in the CDR SQL table and may be used for reporting.

ESME
ESME
SMPPD
MT queue
MO queue
Auth DB

SMS Trade
Platform
Log file
CDR
Config file

SQL
SQL
SQL
SMPP
SMPP
## SMPP compliance
- SMPP server must support 3.3 and 3.4 versions of protocol.
- SMPP server must support receiver, transmitter and transceiver modes.
- SMPP server must support the following data coding:
  - default 7 bit GSM alphabet as defined in GSM 03.38
  - 8 bit binary messages
  - UCS-2BE unicode messages
- SMPP server must support message_class in MO/MT messages.
- SMPP server must support UDH in MO/MT messages.
- SMPP server must support rate limitation for each ESME.
- SMPP server must support throttling in case of total allowed bandwidth is less than sum of rate limits for active ESME connections.
- SMPP server must support delivery reports forwarding to ESME.
- SMPP server must support access restriction for only allowed IPv4 addresses list.
- SMPP server must support limit of simultaneous connections from ESME.
- SMPP server must support enquire_link handling.
## Extra functionality requirements
- SMPP server must provide API to access realtime server statistics
- SMPP server must store information of all messages to CDR (files or DBMS)
- SMPP server must provide API for manual connections closing
- SMPP server must provide storing all SMPP traffic in files for debug purposes
## Environment compatibility requirements
- SMPP server must be compatible with Linux system (i586 or x86_64 architecture).
- SMPP server must be compatible with MySQL server (version 5.0 or more).
## Performance requirements
- SMPP server must correctly work on Linux based system with 1GB RAM
- SMPP server must handle up to 1000 simultaneous SMPP sessions.
- SMPP server must process up to 1000 SMS per second on Xeon 3.0 GHz, 2GB RAM, SAS HDD.
## Authentication SQL API
For authentication and authorization SMS Platform must provide SQL API containing the following data.
- esme_id (integer) – unique record identifier of ESME descriptor
- system_id (string) – unique System-ID of the client's ESME
- password (string) – password of the client's ESME
- bandwidth (integer) – allowed maximum bandwidth for ESME (MT SM/sec)
- allowed_ip (string) – list of allowed IP addresses (comma-separated)
- allowed_src (string) – list of allowed source addresses for the ESME
- max_connections (integer) – number of simultaneous connections from the ESME
- active (boolean) – flag indicating that ESME is allowed for operations.
## SQL API for message queues access
For passing messages between SMPP server and SMS Platform must be used SQL table of the following structure.
- id (integer) – unique message identifier in
- msg_type (string) – message type (MO, MT or DLR)
- esme_id (integer) – ESME identifier (reference to the table containing ESME descriptors)
- received (timestamp) – when the message was received by SMPP server
- processed (timestamp) – when the message was processed by SMPP server
- src_addr (string) – source address
- dst_addr (string) – destination address
- body (string) – message body as hexadecimal byte string
- coding (integer) – coding (0 – 7bit, 1 – binary, 2 – UCS-2BE)
- udh (string) – UDH as hexadecimal byte string
- mwi (integer) – message waiting indication (the same as in Kannel), NULL means empty
- mclass (integer) – message_class (the same as in Kannel), NULL means empty
- message_id (string) – externally used message ID (UUID)
- validity (integer) – validity_period in minutes
- deferred (integer) – deferred delivery timeout in minutes
- registered_delivery (integer) – 1 if DLR expected, 0 - otherwise
- service_type (string) – service_type as defined in SMPP specification.
- extra – optional parameters as JSON encoded string (e.g. SMPP optional TLV)
To keep queue small and fast messages must be deleted from queue table after processing.